Regular Board Meeting Minutes

March 9, 2026, 6:00 p.m.

Floyd Glass Conference Room

Coquille Parks and Recreation

13505 Highway 1085

Covington, LA 70433

- Call to Order

Kyle Matthews called to order the regular meeting of the Recreation District No. 14 at 6:00 p.m. on March 9, 2026, at Coquille Parks and Recreation, 13505 Highway 1085 Covington, LA 70433.

- Roll Call

Richard Bentley-Smith conducted a roll call. The following persons were present:

Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Deepa Woods and Tim Bounds were absent.

- Approval of February Meeting Minutes

a). Motion on behalf of Kyle France, seconded by Kevin Barnes. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds.

- Public Comments

- No reports.

- Reports

- Chairman Report (Kyle Matthews)

- Contracts with JFDS

- Work in the back

- Executive Director Report (Richard Bentley-Smith)

- Camp Coquille

- Open for summer camp

- Open for spring break

- Adult Sports

- Season begins later this month

- Special Events

- Trivia night at Coquille Café will be conducted bi-monthly

- Bunny Brunch March 29

- Youth Program Updates

- Lots of budgets on the agenda this month

- Baseball and softball practices have started

- Soccer is on-going

- Volleyball and flag football are finishing this month

- Facility Director Report (Bill Trepagnier)

- Pine Street

- Addressing ADA with ramp to concession stand and restrooms. Almost completed

- Getting fields ready for baseball and softball

- Water well located near field 6 had to be replaced – new pump was installed

- Staffing for International Biddy Tournament

- Programs Committee (David Pittman, Kevin Barnes, Kyle Matthews)

- Staff met with rugby last week

- Continued discussions on how to improve registration at the park

- Personnel Committee (Kevin Barnes, David Pittman, Kyle France)

- Staff attended awareness training last month

- Finance Committee (Joe Prisco, David Pittman)

- Reviewing first quarter at the end of the month

- Construction Committee (Kyle Matthews, Joe Prisco)

- Great Lawn and Dog Park Asphalt – Micon Services

- Substantial completion: March 4th due to delays with the Ninja equipment installation

- Ninja Playground - Innovative Recreation

- Play equipment is installed

- Padding delivered today

- Turf delivery scheduled for next week

- Dog Park – Blanchard Construction

- 60% of concrete sidewalks installed

- Plumbing foundation inspection passed

- Electrical foundation inspection scheduled today

- Met with CLECO for confirmation	 of the location of the fence North of the entrance

- Hwy 1077 Fence and Landscaping – Lagniappe Outdoor Solutions

- Fencing and wood columns are completed

- Silhouettes’ concrete foundation and 6” curbs are completed

- 60% of the irrigation is installed

- Joey has submitted the silhouettes’ design to the fabricator for pricing and lead time for installation

- Pond Excavation Project – Kyle and Associates

- 8 bids received February 24th at the bid opening

- Sage Construction: low bid $534,170.00

- Add Alternate for 6” HDPE Domestic Water $32,340.00

- St. Tammany Parish reviewing permit application

- River Mill Storage Building – JFDS

- JFDS submitted plans for Fire Marshall review

- Great Lawn Landscaping

- Finalizing plans to bid/red rock cost and installation. May be a good time to start in April with rec soccer ending

- Batting Cage behind Field 14 – JFDS

- Working through some technical questions

- Exact location of the foundation is dependent on an area of wetlands nearby

- The exact location of the 6” water line from the well. This will effect the footings for a future covered structure

- Lakefront Playground – JFDS

- We are coordinating with JFDS for additional comments the owner’s may have

- Wood Bollards & Rope at Great Lawn Entrances

- Danny is wrapping up drawings for pricing labor to install the 8”x8” wood bollards/on site and the limestone edging required

- Madisonville Youth Boosters (Robbie Tyrney)

- World Biddy tournament

- Friday – Tuesday; 60 team, over 700 players

- Miracle League (Tim Bounds)

- No reports.

- Contract Review Committee (Joe Prisco and Kyle France)

- MOU with Reign Rugby for Rugby activities

- Reviewing a MOU with MSC, Madisonville United and Recreation District #14

- Coquille 2040 (Kevin Barnes, Joe Prisco, Deepa Woods)

- Still seeking connection for tracks of land north of new property

- New Business

a). MOU with Madisonville United

RESOLUTION 2026-6

MOTION TO APPROVE MOU WITH MADISONVILLE UNITED

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Joe Prisco, seconded by Kyle France. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent –Deepa Woods and Tim Bounds

b). MOU with Reign Rugby

RESOLUTION 2026-7

MOTION TO APPROVE MOU WITH REIGN RUGBY

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of David Pittman, seconded by Joe Prisco. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

c). Youth futsal budget

RESOLUTION 2026-8

MOTION TO APPROVE MOU WITH YOUTH FUTSAL BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of David Pittman, seconded by Kevin Barnes. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

d). Youth tumbling budget

RESOLUTION 2026-9

MOTION TO APPROVE YOUTH TUMBLING BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Kevin Barnes, seconded by Joe Prisco. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

e). Youth 3v3 basketball budget

RESOLUTION 2026-10

MOTION TO APPROVE YOUTH 3V3 BASKEBALL BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Joe Prisco, seconded by Kevin Barnes. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

f). Youth wrestling budget

RESOLUTION 2026-11

MOTION TO APPROVE YOUTH WRESTLING BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Kevin Barnes, seconded by David Pittman. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

g). Youth fencing budget

RESOLUTION 2026-12

MOTION TO APPROVE YOUTH FENCING BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Kevin Barnes seconded by David Pittman. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

h). Youth sand volleyball budget

RESOLUTION 2026-13

MOTION TO APPROVE YOUTH SAND VOLLEYBALL BUDGET

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Kyle France, seconded by Joe Prisco. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

i). Approval of Accounts Payable

RESOLUTION 2026-14

MOTION TO APPROVE ACCOUNTS PAYABLE

YEAS: 5, NAYS: 0, ABSTAINED: 0, ABSENT: 2

Public Comments: None

Motion on behalf of Joe Prisco, seconded by Kevin Barnes. Motion passes.

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

j). Approval of next Board Meeting: April 13, 2026, at 6:00pm

Roll call: Ayes – Kyle Matthews, David Pittman, Kevin Barnes, Kyle France, and Joe Prisco. Nays – None. Abstain – None. Absent – Deepa Woods and Tim Bounds

- Adjournment

Kyle Matthews adjourned the meeting at 7:04p.m.

______________________________

Olivia Harper, Executive Secretary

Recreation District No. 14